Modelling and Simulation for e-Social Science

Project meeting to discuss progress with the Population Reconstruction

Date: 12th April 2006

Present: Andy Turner (Research Officer), Martin Clarke (Co-investigator), Phil Rees (Co-investigator)

Notes by Phil Rees

Copies to: Mark Birkin (Principal Investigator), Belinda Wu (Researcher)

Agenda:

To discuss progress with the population reconstruction model and to provide advice on how to overcome challenges and deliver robust results.

Comments and corrections invited.

General issue

It was clear from the meeting that Andy assumed that Martin and I had a good working knowledge of the population reconstruction modelling program which Andy had written. This was not the case. We tried during the meeting to achieve that understanding and made some progress. But that can only be achieved through the production of research reports outlining progress with the structuring, programming and running of the model. Neither the project proposal nor the modelling specification document (Mark Birkin) has enough detail to make proper discussion possible. This paper tries to spell out the specific issues about the population reconstruction model that emerged from the discussion.

Specific issues

From our discussion the following issues were identified. Decisions need to be taken about each of them. They are considered in turn below.

- Household and communal establishment populations

- The nature of constraints on the population reconstruction process

- Use of the Individual SAR versus Household SAR

- Use of larger zones than output areas

- Use of IPF and conditional probabilities

- Population reconstruction model versus the dynamic simulation model

- Getting results for Leeds to make progress on the issues

- Getting results for the UK

Household and communal establishment populations

People either live in (private) households or in (public) communal establishments. This distinction has been recognised as very important to model success. This has already been implemented this in the MoSES PRM (Population Reconstruction Model). Note that most earlier work just uses household populations. In principle, communal establishments can be treated as big households, though the different types will have different mixes of people (e.g. by age and sex).

The nature of constraints on the population reconstruction process

The term “constraints” needs to be defined in the microsimulation context. The meaning appears to be that set of control household or individual population counts for each area in the study for which we want to start with a fixed number. It would be clearer if the term “control” totals were used.

At the moment the PRM starts with a fixed number of household reference persons for each output area in each age group. Other people are added to the HRP persons by routines that link partners/spouses or children or elder relatives. These routines resemble those that might be used in the dynamic phase of the MoSES model.

Questions: How detailed should the constraints be? Should we aim for a simple array of age, or age and sex, or age, sex and employment status? Should the constraints be household or individual attributes? Can we use simple IPF if the necessary table is not available? How do we use several different counts in the CAS for any one variable?

The second meaning of the term “constraint” is to refer to aggregate tables from the census area statistics to which we wish to fit the microsimulated households and individuals. Experience with the generic algorithm method of selecting the set of households and individuals that best fits to a set of CAS tables suggests only using a few key tables and not expecting very good fits to tables not used.

Use of the Individual SAR (ISAR) versus Household SAR (HSAR)

The PRM has been developed so far using the ISAR. The HSAR is now available for use under a special licence.

Questions: Has the MoSES project obtained a special licence? Have all team members signed up?

Phil Rees can provide advice and write up the application based on experience with the WaND project application.

The arguments for continuing with the ISAR as the microdata base:

- It is larger than the HSAR

- It provides regional geography

- It has a lot of household attributes

- The PRM code is written to use the ISAR

- It covers the communal establishment population as well as the household population.

- It covers the whole of the United Kingdom.

The arguments for moving to a combination of HSAR and ISAR

- The HSAR provides bundles of people in households, so that relationships and membership come from real data

- This means that we don’t need to do the complex modelling of marriages/unions, divorces/dissolutions etc in the PRM but can leave that for the dynamic model.

- However, the HSAR only covers England and Wales, not Scotland and Northern Ireland and has no regional indicator.

- It does not cover the communal establishment population.

The HSAR can be sampled to provide the set of households in an area for testing against the key area household tables.

The ISAR can be sampled to provide the set of communal establishment individuals and tested against the key area communal establishment tables.

We might want to use the two in combination by for example choosing a part profile of attributes from the ISAR that match a part profile from the HSAR in order to capture the greater variety.

Modifying the PRM code will, of course, be challenging but if this is combined with a careful documentation of each part (shared across the team) then we are likely to reach a product that we all have confidence in sooner.

Use of larger zones than output areas

There are clearly real problems with using 220030 output areas of two kinds. Much of the data is uncertain because of the SCAM procedures applied in England and Wales. The second problem is the very large number of them.

We should therefore shift to larger areas. There are two candidates: electoral wards and super-output areas (and their equivalent). Each geography has its advantages and disadvantages.

Wards are familiar and large (circa 11000 with circa 5000 people).

Wards are difficult to use in Scotland.

Wards change as a result of electoral districting.

Super Output Areas are aggregations of output areas and we can build data from the OA files we have assembled.

There are many fewer SOAs and so the computational burden will be smaller.

| Country | # of LSOAs | ~Ave pop | # of MSOAs | ~Ave pop |
| --- | --- | --- | --- | --- |
| Eng & Wales | 34,378 | 1500 | 7193 | 7300 |
| Scotland | 6,505 | 800 | 1235 | 4100 |
| N Ireland | 890 | 1900 |  |  |

Note: In Scotland, the Lower Level are Data Zones, the Middle Level are Intermediate Geography

SOAs are aggregations of postcode so postcode datasets can be directly linked.

SOAs will remain fixed for the 2001-2011 decade.

Admin data is being published for SOAs (e.g. Neighbourhood Statistics).

SOAs add up to Local Authorities, which will be helpful in reporting results and carrying out various checks.

Proposal: use MSOAs (E&W), intermediate areas (Sc) and SOAs (NI), a total of 9318 areas in the UK, with an average population of circa 6300.

Note that in recent work on local mortality indicators, ONS recommend that zones have populations of 5000 or more for the reliable computation of life expectancies. Assuming we use single years of age (obligatory in a dynamic microsimulation) and have an age range of 0 to 100+ (to monitor old age issues), we will have average age-sex populations of circa 6300/(2×101) = 31. These seem to be reasonable numbers to make reliable estimates from. With OAs the equivalent numbers would be 1.3.

A final consideration is that using migration or commuting data at OA level is simply not feasible. The numbers are too small and too perturbed by SCAM. Note that when using them to create larger area data (e.g. MSOAs) we need to check against Local Authority data because of the error accumulation.

Use of IPF and conditional probabilities

There is not a conflict between the sample grabbing/list processing method and the conditional probability from arrays generated by IPF. Both have a role. We should aim to use the first method in PRM to retain as many of the real inter-dependencies between variables as possible. We will then have to use Monte Carlo sampling of conditional probability arrays to add non-census attributes or after census attributes.

Population reconstruction model versus the dynamic simulation model

There needs to be a clear division of labour between the PRM and the Dynamic Microsimulation Model (DMM). At the moment it seems that we are doing dynamic “things” within the PRM. If we adopt the HSAR for England and Wales, (and also use it for the other countries), then we don’t have to worry about who is married to whom, who is the child of whom or about multifamily households. All of these interdependencies are in the sample data. We may wish to use the ISAR to improve on some of the HSAR variables (e.g. dual ages to single ages, ages 80+ to ages 80, 81, …, 100+).

Getting results for Leeds to make progress on the issues

The dynamic model which Belinda is working on uses Leeds as the test bed. We should use Leeds again for the PRM, if we adopt some of the suggestions above.

I will comment on Belinda’s email points on issues such as migration separately.

Getting results for the UK

Let us think about this issue once we are happy with a Leeds PRM.

Actions

- Andy to write up in a report the structure of the population reconstruction model with pointers to the code which implements it. This report to be produced by 2 May 2006 for Mark’s return from San Diego. Andy to discuss revisions to the PRM with Phil and Martin in detail.

- Phil to write his understanding of the modelling issues involved (this document).

- The team work together on a report of the model structure, provisional results, spelling out the way forward.

# Comments

Ok, my apologies.  I thought this document was fit for purpose but it looks as though we need to spell this out from first principles.  I hope that with the additional detail provided within the present document we will have enough to at least reach first base.

My view is that each small area has two different populations which need to be modelled separately.  It is my understanding that we can distinguish between private and public households within the household SAR; and between the individuals living in private and public households in the individual SAR.  I also thought that there were separate Census Area Summary tables from private and communal households.  So can we not reweight different sub-populations according to different constraining totals for both private and communal households?  I’d be happy to concdentyrate on private households in the first instance.

Yes, I think this is a very useful distinction.  My understanding is that we will use CS003 Age by Sex by Marital Status of HRP as the basis for generating control totals.

My strong intuition is that the GA should work.  The fact that it is not doing so at the moment might suggest that we have too many constraining tables, or that SCAM procedures are biasing the method.  However there are at least two other explanations – that the GA is not a robust method, or even that there are bugs in the code.  We need to try and diagnose the problem before we can propose a definitive cure.  Therefore my proposal is to implement a version of the PRM (for Leeds) which has a single set of of control totals (from CS003) and a single set of constraining totals (from UV065).   I’d like to be able to implement this at the ward level in the first instance.  If this ‘works’ (i.e. we get totals from the PRM which are consistent with the constraints and control totals) then we should be able to apply the same procedure at OA level.  If this breaks down, then we know that SCAM has a defining influence even at this level.

Then we build in another constraining table, and then another, until things start to fall apart.

I am assuming that it is both possible and straightforward to generate simplified versions of the PRM by ‘turning off’ individual constraining tables e.g. by weighting their importance at zero within the fitness function of the genetic algorithm.

We have a license to use HSAR which Belinda organised.  Whether it constitutes a ‘special’ licence I do not know. I think we have already agreed that we want to use HSAR as the basis for the reconstruction to the greatest extent possible, in order to provide robust household interrelationships, as discussed in this section of the document.

Yes, I agree.

Yes, I agree with all this.

I will buy into this, subject to two reservations.  The first is that I am not yet completely satisfied that spatial scale is either the only problem or the most significant problem with the current version of the PRM.  We have to demonstrate that (using the strategy I have suggested above).

The second reservation is that I would like to be able to add spatial references for individual households which are finer scale than wards.  This does not necessarily mean that everything needs to be MODELLED at such a fine scale.  For example, could we disaggregate back from wards to OAs or even to individual addresses at a later stage; which would allow for flexible spatial aggregation in relation to policy tests.

I agree, although I also think that statistical matching/ merging may be an important means of adding non-census attributes if that data is individually based (e.g. BHPS).

Yes, we need to restrict the PRM to a static reconstruction process.

I’m probably happy with all of this, although I’m a little unsure of the implications for Scotland and N Ireland.  I’d go as far down this track as we have to, ultimately to the extent of ditching Scotland if that’s the only way to get through this.

Yes I agree 100%.  Leeds wards needs to be the current focus.  It seems to me that the saving grace is that the Population Reconstruction process is intrinsically serial.  If we can apply it for Leeds wards then it should be mostly a case of feeding different census tables into the model for other areas (while recognising that life is rarely quite that straightforward!).

Yes, that would be tremendously valuable.